| Risk ID | Risk Description | Contingency Plan |
| --- | --- | --- |
| R1 | System downtime during implementation | Activate backup servers and rollback to previous stable version. Notify stakeholders immediately and switch to manual scheduling temporarily until system is restored. |
| R2 | Data breach or security vulnerability | Isolate affected systems, initiate incident response protocol, notify regulatory authorities, reset credentials, and restore data from secure backups. |
| R3 | Staff resistance to new system | Deploy additional on-site support team, provide immediate hands-on assistance, temporarily allow hybrid (manual + system) usage until adoption improves. |
| R4 | Inaccurate or incomplete data migration | Roll back to backup dataset, pause system usage, re-run migration after validation, and manually verify critical records before go-live. |
| R5 | Workflow disruption during transition | Revert to legacy workflows temporarily, implement phased rollout, assign supervisors to monitor operations and resolve issues in real-time. |
| R6 | Poor user adoption (patients/staff) | Launch emergency awareness campaigns, provide quick training sessions, introduce helpdesk support, and simplify system interfaces if required. |
| R8 | Resource shortages during peak time | Reallocate resources dynamically, prioritize critical patients, temporarily extend working hours or redistribute workload across departments. |